# CHA Employee Portal — Level of Effort

Estimated from git commit timestamps and file modification times (session-clustering method: gaps under ~90 min counted as continuous work, plus a small buffer before each session's first event).

| Date | Window | Est. hours | Notes |
| --- | --- | --- | --- |
| 2026-06-29 | 13:10–17:31 (two sessions) + 22:02 | ~4.5h | Initial Phase 1 build (auth, leave mgmt, timesheets, approvals) in one big commit at 13:10, then admin console + profile/nav work 15:44–17:31. A lone logo file drop at 22:02 adds ~15 min. |
| 2026-06-30 | 10:31–11:59 | ~1.75–2h | Dense sprint — 11 commits in 88 min, revamping dashboard/leave/approvals/employees/timesheet/calendar/history pages + scope doc. |
| 2026-07-02 | 06:15–06:21 | ~0.25–0.5h | Uncommitted changes across ~19 files (ResponsiveShell, Sidebar, layout refactors) — all mtimes fall within a 5.5-minute window, which reads like a fast scripted/batch edit rather than sustained manual work. |
| Total |  | ~6.5–7 hours | Across 3 active days out of the last 14 (06/23–07/07) |

Caveats:

No commits or file changes on the other 11 days in the window (06/23–06/28, 07/03–07/07 as of this writing).

~19 modified/untracked files from the 07/02 session are still uncommitted.

This method only captures time reflected in file timestamps — it misses planning, Supabase console work, or testing done outside the repo, and likely undercounts prep time behind the large 13:10 initial commit on 06/29.

Generated 2026-07-07.

## Phase 2 — Real Data Onboarding + Parallel Run Pilot (forward estimate)

Unlike Phase 1 above, this is a forward-looking estimate, not a log of completed work — Phase 2 has not started. CHA confirmed 2026-08-14 they're ready to move forward: load real employee data and run the portal in parallel with their existing system for about a month before cutting over to production.

Status check performed 2026-08-14: the Supabase project (hplqasxmldqlupbmrpko, CHA's own org) is healthy and reachable — an earlier "unreachable" reading turned out to be a transient local DNS cache issue, not a deleted project. Schema is fully applied (employees, leave_balances, leave_requests, timesheets, timesheet_rows, accrual_log) but every table is empty, and only the Admin Users page (src/app/actions/employees.ts) is wired to it — the other 7 pages (dashboard, request, history, approvals, calendar, reports, timesheet) still run on src/lib/mock-data.ts.

| Workstream | Est. hours | Notes |
| --- | --- | --- |
| Wire remaining pages to Supabase | 8–12h | Dashboard, request, history, approvals, calendar, reports, timesheet — mirror the server-action + client-component pattern already used for Admin Users. Timesheets tab in Reports needs a manager-rollup query. |
| Accrual engine | 4–6h | Currently mock-only. Needs a real job/function that writes accrual_log rows and updates leave_balances per pay period, using the existing tier table (4.62 / 5.08 / 5.54 / 6.00 hrs per period by tenure) and the 400-hr PTO carryover cap. |
| Real employee data load | 3–5h | Structured intake from CHA (roster, hire dates, current PTO/sick/personal balances, org names/roles) → employees + leave_balances seed. Time depends on how clean CHA's source data is. |
| Auth user provisioning | 1–2h | Create real Supabase Auth users for each employee; map to employees rows; confirm manager/admin roles resolve correctly (not just the cha-demo mock-mode cookie bypass). |
| QA / UAT pass | 3–4h | Walk every page end-to-end with real (non-demo) logins across roles (employee, manager, admin/CEO). |
| Parallel-run support | ~1–2h/week × 4 weeks | Light-touch: monitor for data mismatches vs. the existing system, triage bug reports, patch as needed. Not a fixed one-time cost — ongoing during the pilot window. |
| Total (one-time build) | ~20–29 hours | Excludes the ongoing weekly parallel-run support above. |

Caveats:

This is an estimate, not a fixed bid — actual hours depend heavily on how clean/complete CHA's source data is and how many discrepancies surface during the parallel run.

Domain cutover (portal.communityhousingassociates.org CNAME) is a separate, near-zero-effort step CHA's IT can do once the pilot is approved for production.

Added 2026-08-14.